POCKET DEVELOPER

Implementation Checklist — All Phases

Generated February 22, 2026     ·     Stack: Next.js 16  ·  Mapbox GL  ·  Supabase  ·  Anthropic Claude  ·  PostGIS

## Roadmap Overview

| Phase | Theme | Timeline | Complete | Key Remaining Work |
| --- | --- | --- | --- | --- |
| 1 | The Foundation | 6–8 weeks | 95% | Supabase migration, Auth, Aerial year selector |
| 2 | AI Site Analysis | 8–10 weeks | 65% | Access score (Isochrone), Demographics (Census), Deal History RAG, Brief PDF export |
| 3 | Data Center Selector | 8–10 weeks | 0% | Power, Fiber, Water, Environmental, Comparison Mode |
| 4 | Firm Intelligence Platform | 10–14 weeks | 0% | ML model, Pipeline CRM, Multi-tenant, Alerts, API |

Total build: ~36–42 weeks solo / ~18–22 weeks with a second engineer.

## Status Key

| ✓ COMPLETE — Feature is live and functional | ⚠ PARTIAL — Scaffolded or placeholder; needs real implementation | ✕ NOT STARTED — Feature is planned but not yet built |
| --- | --- | --- |

PHASE 1    The Foundation

| Goal | Build a fully functional CRE parcel intelligence layer on Mapbox. Match and exceed LandGlide for the DeThomas demo. First paying client milestone. |
| --- | --- |
| Timeline | 6–8 weeks solo · Status: ~95% complete |

### 1.1 — Interactive Parcel Map

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Mapbox GL JS map rendering | ✓ COMPLETE | Fully live at /phase-1 and /phase-2 with Turbopack HMR |
| GeoJSON parcel polygons layer (fill + line) | ✓ COMPLETE | ArcGIS FeatureServer/0 via fetchParcelsByBBox — real Gwinnett data |
| Click detection on parcel fill layer | ✓ COMPLETE | Non-zero opacity (rgba 0.01) ensures pointer events fire |
| Viewport bbox parcel query + caching | ✓ COMPLETE | 1-hour revalidate; switched to no-store to silence >2MB cache warning |
| Parcel selection state (Zustand) | ✓ COMPLETE | selectedAPN, selectedParcel, panelOpen, parcelLoading in store |
| Quick-card tap preview (mobile) | ✓ COMPLETE | QuickCardData, showQuickCard, openFullPanel flow |
| Zoning overlay layer (color-coded) | ✓ COMPLETE | fetchZoningByBBox from FeatureServer/1; ZONING_COLORS in constants.ts |
| Road labels toggle | ✓ COMPLETE | showRoadLabels in store, toggled from MapControls |
| Saved parcel pins layer (amber) | ✓ COMPLETE | SavedPins component with ArcGIS centroid fetching |
| Map padding shift when panel opens | ✓ COMPLETE | ParcelMap accepts easeTo padding via onPanelChange prop |
| Aerial photography year selector | ✕ NOT STARTED | Planned: Mapbox Historical Imagery — not yet implemented |
| County boundary multi-county support | ⚠ PARTIAL | Currently Gwinnett only. Fulton/Cherokee expansion requires data strategy decision |

### 1.2 — Property Detail Panel

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Desktop 380px slide-in right panel (ParcelPanel) | ✓ COMPLETE | Animated translate-x with panel padding map shift |
| Mobile bottom drawer via Vaul (ParcelDrawer) | ✓ COMPLETE | Responsive breakpoint at 1024px via useResponsive |
| Shared PanelContent / PanelTabs component | ✓ COMPLETE | Both panel and drawer render identical PanelContent |
| Data tab — owner, address, acres, zoning, assessed value, deed refs | ✓ COMPLETE | ParcelDataTab with ArcGIS tax table fields (TOTVAL1, LEGALAC, ZONING…) |
| Score tab (Phase 2 — unlocked on /phase-2) | ✓ COMPLETE | Rule-based score + Claude Haiku narrative — see Phase 2 |
| Zoning tab (Phase 2 — unlocked on /phase-2) | ✓ COMPLETE | UDO standards + streaming AI chat — see Phase 2 |
| Comps tab (Phase 2 — unlocked on /phase-2) | ✓ COMPLETE | ArcGIS bbox proximity comps — see Phase 2 |
| Panel tab locking (lock icon on Phase 1) | ✓ COMPLETE | PanelTabs checks pathname === '/phase-1' to lock phase2 tabs |
| Loading skeleton while APN is fetching | ✓ COMPLETE | parcelLoading state drives shimmer placeholders |

### 1.3 — Search & Navigation

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Address search (Mapbox Geocoding v2) | ✓ COMPLETE | useMapboxSearch hook with debounce; dropdown results with flyTo |
| GPS / current location button | ✓ COMPLETE | useGeolocation hook; flyTo on success, toast on error |
| Search result flyTo + parcel selection | ✓ COMPLETE | Coordinates trigger flyTo; parcel highlight on arrival |
| Keyboard shortcut (Cmd+K / Ctrl+K) | ✓ COMPLETE | TopBar search trigger |

### 1.4 — Owner Lookup & LLC Piercing

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Entity lookup modal (EntityLookupOverlay) | ✓ COMPLETE | Triggers from LLC button in PanelActionBar |
| Owner name → entity results display | ✓ COMPLETE | Mock entity map in /api/entity route; shows LLC details |
| Georgia SOS scraper (real data) | ⚠ PARTIAL | API route exists but calls mock entity map — real SOS scraper not yet built |
| Cross-reference portfolio clustering | ✕ NOT STARTED | Planned: show related parcels owned by same LLC across county |
| Entity results caching in Supabase | ✕ NOT STARTED | Planned: cache SOS lookups to avoid repeat scraping |

### 1.5 — Saved Properties & Collections

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Save parcel button (PanelActionBar) | ✓ COMPLETE | Toggle save/unsave with amber heart icon |
| Saved parcels API (/api/saved) | ✓ COMPLETE | In-memory Map store; full CRUD (GET, POST, DELETE) |
| Collections API (/api/collections) | ✓ COMPLETE | In-memory store; create/delete collections, assign parcels |
| Collection popup (save-to-collection UI) | ✓ COMPLETE | Shows existing collections + create new inline |
| Saved collections sidebar (/saved route) | ✓ COMPLETE | Lists collections, grouped saved parcels with parcel details |
| Notes on saved parcels | ⚠ PARTIAL | API accepts notes field, but UI to edit notes not yet built |
| Supabase migration (replace in-memory stores) | ✕ NOT STARTED | In-memory Map resets on every server restart — must migrate to Supabase before any production use |
| Supabase Auth (real user management) | ✕ NOT STARTED | All routes currently have no auth — any user can read/write any parcel |
| Row-Level Security (RLS) policies | ✕ NOT STARTED | Supabase schema has migrations ready in supabase/migrations/ — needs activation |
| Real-time team sync (Supabase Realtime) | ✕ NOT STARTED | Planned for collaborative pipeline use — requires Auth first |

### 1.6 — Map Controls & UI Shell

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| MapControls (layer toggles + base map switcher) | ✓ COMPLETE | Floating panel, top-right; switches Streets/Satellite/Hybrid |
| MapHUD (compass, zoom, locate buttons) | ✓ COMPLETE | Bottom-right cluster |
| AppShell (orchestrates map + panel + mobile) | ✓ COMPLETE | Desktop panel / mobile drawer routing |
| TopBar (logo, nav, search, user menu) | ✓ COMPLETE | Phase-aware nav links |
| MobileTabBar (bottom nav, mobile only) | ✓ COMPLETE | Map / Saved / Settings tabs |
| Dark-mode only design system | ✓ COMPLETE | CSS custom properties: --ink, --teal, --amber, --violet defined in globals.css |
| Fonts loaded (Bebas Neue, IBM Plex Mono, Barlow) | ✓ COMPLETE | Next.js font optimization in layout.tsx |

### Phase 1 — Data Sources

| Data Source | Used For | Access Method | Cost |
| --- | --- | --- | --- |
| Gwinnett ArcGIS FeatureServer | Parcel polygons, tax data, zoning polygons | Free public REST API — no key required | Free |
| Mapbox GL JS + Geocoding | Map rendering, address search, flyTo | NEXT_PUBLIC_MAPBOX_TOKEN in .env.local | Free tier |
| Supabase (Postgres + PostGIS) | Saved parcels, collections, auth, RLS | NEXT_PUBLIC_SUPABASE_URL + ANON_KEY | $0–$25/mo |
| Georgia SOS (ecorp.sos.ga.gov) | LLC beneficial owner lookup | Web scraper — not yet built | Free |

PHASE 2    AI Site Analysis Layer

| Goal | Transform raw parcel data into actionable 'Should we build here?' intelligence using Claude AI. Close the DeThomas contract. |
| --- | --- |
| Timeline | 8–10 weeks · Status: ~65% complete |

### 2.1 — Site Intelligence Score (ScoreTab)

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Rule-based scoring engine (src/lib/scoring.ts) | ✓ COMPLETE | 5-dimension composite (0–100) using county tax fields |
| Zoning dimension (0–20) | ✓ COMPLETE | ZONING_SCORES map for C1/C2/OI/MU/M1/RTH/RM/R-zones — prefix fallback for unknown codes |
| Market dimension (0–20) | ✓ COMPLETE | Assessed value ÷ acres → sliding scale ($75K–$1.5M+/ac) |
| Infrastructure dimension (0–20) | ✓ COMPLETE | Improvement value / assessed total ratio (built environment quality) |
| Access dimension (0–20) | ⚠ PARTIAL | Hardcoded at 12/20 — real score requires Mapbox Isochrone API + AADT traffic data |
| Demographics dimension (0–20) | ⚠ PARTIAL | Hardcoded at 12/20 — real score requires Census Bureau ACS API |
| Tier classification (Prime/Strong/Moderate/Speculative/Weak) | ✓ COMPLETE | tierLabel() function in scoring.ts |
| Claude Haiku narrative (2-sentence site summary) | ✓ COMPLETE | /api/parcel/[apn]/score calls Haiku with parcel context |
| ScoreTab loading skeleton | ✓ COMPLETE | Animated pulse placeholder while score fetches |
| Score breakdown bar chart (5 rows) | ✓ COMPLETE | ScoreRow component with animated fill transitions |
| Firm History section (RAG) | ⚠ PARTIAL | UI scaffold present — shows 'Deal history coming soon' until RAG is wired |

### 2.2 — Zoning Intelligence Engine (ZoningTab)

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Gwinnett UDO standards lookup (src/lib/zoning-standards.ts) | ✓ COMPLETE | C1, C2, C3, OI, MU, MUD, M1, M2, TND, A, RTH, RM — with flags + setbacks |
| Permitted / Conditional / Prohibited use flags | ✓ COMPLETE | Color-coded badges (green/amber/red) per ZoningFlag |
| Key standards list (setbacks, height, parking) | ✓ COMPLETE | ZoningStandard[] rendered as bullet list |
| /api/parcel/[apn]/zoning route | ✓ COMPLETE | Fetches zoning code from ArcGIS, maps through getZoningStandards() |
| Zoning AI Chat — streaming (Claude Haiku) | ✓ COMPLETE | SSE stream from /api/parcel/[apn]/zoning-chat; UDO context injected into system prompt |
| Chat loading indicator (Loader2 spinner) | ✓ COMPLETE | isSending state while stream is active |
| Chat history auto-scroll | ✓ COMPLETE | chatEndRef.current.scrollIntoView() |
| Additional Gwinnett zone codes (RA200, RSL, PD, etc.) | ⚠ PARTIAL | Common commercial/industrial zones mapped; ~15 additional Gwinnett-specific codes not yet in lookup |
| Multi-county zoning lookup (Fulton, Cherokee, etc.) | ✕ NOT STARTED | Standards table is Gwinnett-specific. Other counties require separate ordinance research |
| Structured Gwinnett UDO section number citations | ⚠ PARTIAL | Haiku instructed to cite §sections but not consistently enforced |

### 2.3 — Comparable Properties (CompsTab)

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| /api/parcel/[apn]/comps route | ✓ COMPLETE | ArcGIS bbox query for same-zone parcels within 1-mile radius |
| Subject parcel centroid resolution | ✓ COMPLETE | Fetches polygon from parcels layer, computes ring centroid |
| Haversine distance calculation | ✓ COMPLETE | distanceMiles() function for accurate ordering |
| Assessed value as proxy metric (no sale price) | ✓ COMPLETE | Clear disclaimer banner: county data does not include transaction history |
| $/SF calculation (assessed ÷ acres × 43,560) | ✓ COMPLETE | psf field in Comp object |
| Market context summary box | ✓ COMPLETE | Shows min/max $/SF range + avg assessed total |
| Same-zoning-class filter | ✓ COMPLETE | zoningClass() normalizes C1/C2/C3 → 'C' for matching |
| Radius/time filter bar UI | ✓ COMPLETE | Filter chips (1mi, 24 months, etc.) — currently display only, not functional filters |
| Functional radius filter (dynamic requery) | ✕ NOT STARTED | Filter buttons are visual — changing radius does not re-fetch; requires apn+radius param on API |
| Real sale transaction data | ✕ NOT STARTED | County ArcGIS does not expose sale history. Future: ATTOM Data, CoStar, or Regrid premium |
| Comp map pin overlay | ✕ NOT STARTED | Planned: show comp locations as secondary markers on the map |

### 2.4 — Deal History RAG

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Firm History UI section in ScoreTab | ✓ COMPLETE | Shows FirmHistoryMatch[] with outcome badges — renders if firmHistory.length > 0 |
| firmHistory state in Zustand store | ✓ COMPLETE | setFirmHistory action; cleared on clearSelection() |
| Document ingestion pipeline | ✕ NOT STARTED | Planned: PDF/DOCX → LlamaParse → chunks → text-embedding-3-large → pgvector |
| deal_documents table with pgvector | ✕ NOT STARTED | Schema defined in strategy doc — not yet created in Supabase |
| Semantic similarity search on parcel select | ✕ NOT STARTED | Cosine similarity query against deal embeddings on APN selection |
| RAG context injection into brief prompt | ✕ NOT STARTED | Brief prompt should include retrieved deal excerpts for historical context |

### 2.5 — AI Development Feasibility Brief (BriefOverlay)

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Brief button in PanelActionBar (active on /phase-2) | ✓ COMPLETE | Enabled when siteScore is loaded; shows violet styling |
| BriefOverlay component (generating + generated states) | ✓ COMPLETE | Full-screen overlay with progress tracker and nav sidebar |
| 5-section progress tracker animation | ✓ COMPLETE | setInterval-driven section status advancement (1.6s cadence) |
| Streaming brief generation (/api/parcel/[apn]/brief) | ✓ COMPLETE | Claude Sonnet streaming SSE; 5-section prompt with parcel + score + zoning context |
| Markdown-to-sections parser (parseBriefSections) | ✓ COMPLETE | Splits raw text on ## headings, maps to section IDs |
| Inline markdown renderer (line-by-line) | ✓ COMPLETE | Handles ##, ###, -, • patterns without external library |
| Quick stats KV cards in summary view | ✓ COMPLETE | Score, Lot Size, Zoning, Assessed, Tier, Owner |
| Export button (text file download) | ✓ COMPLETE | Blob download of raw markdown text as .txt |
| PDF export (Puppeteer or react-pdf) | ✕ NOT STARTED | Current export is plain text — formatted PDF with branding not yet built |
| Share / copy link for brief | ✕ NOT STARTED | Planned — requires brief storage (DB or S3) to generate shareable URL |
| Watermark with firm name and generation date | ✕ NOT STARTED | Planned for PDF export — not applicable to text export |

### Phase 2 — Data Sources

| Data Source | Used For | Access Method | Cost |
| --- | --- | --- | --- |
| Anthropic Claude API | Score narrative, Zoning chat, Brief generation | ANTHROPIC_API_KEY in .env.local | ~$0.05–0.15/parcel |
| Gwinnett ArcGIS (inherited P1) | Parcel data for scoring + comps proximity | Same free public API | Free |
| Mapbox Isochrone API | Access score — drive-time polygon analysis | Not yet implemented | Free tier |
| US Census Bureau ACS API | Demographics score — median HHI, population | Not yet implemented | Free |
| OpenAI text-embedding-3-large | Deal doc embeddings for RAG pipeline | Not yet implemented | $0.10/1K docs |
| LlamaParse | High-fidelity PDF/DOCX extraction for RAG | Not yet implemented | $3/1K pages |
| pgvector (Supabase extension) | Vector similarity search for deal history | Not yet enabled | Free (Supabase) |

PHASE 3    Data Center Site Selector

| Goal | Specialized evaluation framework for data center siting. Opens a new vertical: hyperscalers, colocation REITs, boutique DC developers. |
| --- | --- |
| Timeline | 8–10 weeks · Status: 0% — Not started |

### 3.1 — Power Infrastructure Scoring

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| EIA HIFLD substations PostGIS table | ✕ NOT STARTED | power_substations (id, name, owner, voltage_kv[], max_capacity_mw, geom POINT) |
| EIA HIFLD transmission lines PostGIS table | ✕ NOT STARTED | transmission_lines (id, owner, voltage_kv, geom LINESTRING) |
| Substation proximity scoring (0–8 pts) | ✕ NOT STARTED | Nearest substation distance calculation via ST_Distance |
| Voltage capacity scoring (0–6 pts) | ✕ NOT STARTED | kV tier: 500kV=6, 230kV=5, 115kV=3, 69kV=1 |
| Redundancy scoring (0–4 pts) | ✕ NOT STARTED | Count of substations within 10mi with independent feed paths |
| Transmission line proximity (0–2 pts) | ✕ NOT STARTED | ST_DWithin query against transmission_lines layer |
| Map layer: substations as scaled icon markers | ✕ NOT STARTED | Voltage color system: Red(500kV) → Yellow(230kV) → Green(115kV) → Blue(69kV) |
| Map layer: transmission lines as colored polylines | ✕ NOT STARTED | Follows same voltage color convention |
| Utility territory overlay (GA Power, Sawnee EMC, Cobb EMC) | ✕ NOT STARTED | FERC HIFLD territory boundaries; determines provider for given site |
| MW Slider UI (1MW edge → 500MW hyperscale) | ✕ NOT STARTED | Local recalculation — no API round-trip; adjusts water/power sub-scores |

### 3.2 — Fiber & Connectivity Scoring

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| FCC Broadband Data Collection integration | ✕ NOT STARTED | Carrier presence by census block — free federal dataset |
| NTIA BroadbandUSA state fiber routes | ✕ NOT STARTED | State-level fiber route polygons |
| OSM telecom layer (Overpass API) | ✕ NOT STARTED | Real-time telecom infrastructure from OpenStreetMap |
| Carrier count scoring (0–8 pts) | ✕ NOT STARTED | Number of distinct carriers present at census block |
| Tier 1 carrier presence scoring (0–4 pts) | ✕ NOT STARTED | AT&T, Zayo, Lumen, Crown Castle, Cogent, GTT |
| Latency to IXP scoring (0–8 pts) | ✕ NOT STARTED | Distance to TIE Atlanta (55 Marietta St) — primary Southeast IXP |
| Fiber heatmap layer on map | ✕ NOT STARTED | Choropleth by census block showing carrier density |

### 3.3 — Water & Cooling Infrastructure

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| EPA SDWIS water systems PostGIS table | ✕ NOT STARTED | water_systems (pwsid, name, design_capacity_mgd, source_type, geom) |
| Capacity adequacy scoring (0–10 pts) | ✕ NOT STARTED | design_capacity_mgd vs. estimated DC cooling requirement |
| Source reliability scoring (0–6 pts) | ✕ NOT STARTED | Surface water vs. groundwater vs. purchased — reliability tiers |
| Treatment plant proximity scoring (0–4 pts) | ✕ NOT STARTED | ST_Distance to nearest treatment plant |
| NO_MUNICIPAL_WATER critical flag | ✕ NOT STARTED | Binary disqualifier — suppresses composite if no municipal connection |
| Cooling suggestion logic | ✕ NOT STARTED | Low water → air-side economizer recommendation; High water → evaporative cooling |

### 3.4 — Environmental & Risk Layer

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| FEMA National Flood Hazard Layer (100-yr floodplain) | ✕ NOT STARTED | AE/AO/VE zones = critical disqualifier |
| USFWS National Wetlands Inventory | ✕ NOT STARTED | >15% wetland coverage = HIGH risk flag |
| EPA ACRES/FRS brownfield registry | ✕ NOT STARTED | Flags contaminated / remediation sites within 500ft |
| USGS Seismic Hazard Model | ✕ NOT STARTED | PGA acceleration band lookup for site coordinates |
| FAA Digital Obstacle File (flight paths) | ✕ NOT STARTED | Flags sites within approach/departure corridors |
| DISQUALIFIED state (overrides score) | ✕ NOT STARTED | Named state — not a 0 score. Critical flags suppress composite entirely |
| 'Clean Site' badge logic | ✕ NOT STARTED | All environmental flags must be NONE/LOW to display badge |

### 3.5 — DC Composite Score & Tier Classification

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| DC Readiness Score (0–100) calculation | ✕ NOT STARTED | Weights: Power 40%, Fiber 30%, Water 20%, Environment 10% |
| Uptime Institute Tier I–IV classification | ✕ NOT STARTED | Tier IV: ≥85 composite + minimums; Tier III: ≥70; Tier II: ≥50; Tier I: ≥30 |
| Critical flag override logic | ✕ NOT STARTED | Any CRITICAL flag → DISQUALIFIED state regardless of score |
| /api/datacenter/score/{apn} route | ✕ NOT STARTED | FastAPI or Next.js route; returns DCScore object with sub-scores + flags |
| DC score UI panel tab | ✕ NOT STARTED | New tab alongside Data/Score/Zoning/Comps — orange accent |

### 3.6 — Site Comparison Mode

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Comparison tray (persistent bottom dock) | ✕ NOT STARTED | Up to 4 parcels selected; strip UI — always visible, low friction |
| Numbered orange circles on map for compared sites | ✕ NOT STARTED | Map layer for selected comparison parcels |
| Full-screen comparison table overlay | ✕ NOT STARTED | Color-coded cells: green (best), red (worst), neutral |
| 'Generate Comparison Brief' AI button | ✕ NOT STARTED | /api/datacenter/compare — Claude produces multi-site recommendation |
| DISQUALIFIED site rendering in comparison | ✕ NOT STARTED | Shows '—' across row with red highlight; does not suppress others |
| Mobile horizontal-scroll comparison | ✕ NOT STARTED | Responsive: 2-col comparison on mobile; full table on desktop |

### Phase 3 — Data Sources (All Free Federal)

| Data Source | Used For | Access Method | Cost |
| --- | --- | --- | --- |
| EIA HIFLD datasets | Substations, transmission lines, power plants | One-time ingest → PostGIS | Free |
| FCC Broadband Data Collection | Carrier presence by census block | Free API / bulk download | Free |
| NTIA BroadbandUSA | State fiber routes | Bulk GeoJSON download | Free |
| EPA SDWIS | Water system capacity + source type | Free REST API | Free |
| FEMA NFHL | Flood zone classification | Free WMS/WFS | Free |
| USFWS NWI | Wetlands inventory | Free REST | Free |
| USGS Seismic Hazard | Peak ground acceleration | Free Grid API | Free |
| FAA DOF | Digital obstacle file, airspace | Free FTP download | Free |
| EPA ACRES/FRS | Brownfield registry | Free API | Free |
| OpenStreetMap Overpass | Telecom infrastructure | Free API | Free |

PHASE 4    Firm Intelligence Platform

| Goal | Transform Pocket Developer into a white-labeled, proprietary intelligence platform. The product becomes infrastructure — switching cost creates real lock-in and enterprise pricing leverage. |
| --- | --- |
| Timeline | 10–14 weeks · Status: 0% — Not started |

### 4.1 — Proprietary ML Scoring Model

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Deal outcome table (training data source) | ✕ NOT STARTED | deals table with outcome labels: executed(1.0), loi(0.8), passed(0.0), lost(-0.1) |
| Feature extraction pipeline (deals → ML features) | ✕ NOT STARTED | SQL join: acres, zoning, county, scores, price_per_sqft, miles_to_ixp, traffic_adt |
| XGBoost/LightGBM training pipeline | ✕ NOT STARTED | n_estimators=200, max_depth=4, learning_rate=0.05, subsample=0.8 |
| SHAP interpretability layer | ✕ NOT STARTED | Per-prediction feature attribution: '+12 pts traffic, -8 pts price above range' |
| Automatic overnight retraining | ✕ NOT STARTED | Triggers when new deal outcome is recorded; ARQ scheduled job |
| ML model artifact storage (S3/R2) | ✕ NOT STARTED | Versioned .pkl files; fallback to previous model on training failure |
| Drift detection alert | ✕ NOT STARTED | R² monitoring — alert if model accuracy drops >10% from baseline |
| Firm ML score display in UI | ✕ NOT STARTED | Separate score card: 'DeThomas Model Score' vs generic PocketDev score |

### 4.2 — Pipeline & Deal Lifecycle Management

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| deals table (Supabase) | ✕ NOT STARTED | Stages: identified → evaluating → loi → due_diligence → under_contract → closed/passed/lost |
| deal_activities table (notes, stage changes, tasks) | ✕ NOT STARTED | Append-only activity log per deal |
| deal_tasks table (assigned to-dos with due dates) | ✕ NOT STARTED | Task assignment + completion tracking |
| Structured outcome tag taxonomy | ✕ NOT STARTED | Tags: price_too_high, zoning_incompatible, environmental_issue, traffic_insufficient, etc. |
| Kanban pipeline board UI (/pipeline route) | ✕ NOT STARTED | Draggable deal cards by stage; links back to parcel on map |
| Deal detail panel (scores + SHAP + activities) | ✕ NOT STARTED | Right panel: ML score, SHAP breakdown, activity feed, tasks, outcome form |
| Map annotation pins (team notes on parcels) | ✕ NOT STARTED | Org-scoped pin-style notes on map: 'Spoke to owner 2/14, 18mo not selling' |

### 4.3 — White-Label Multi-Tenant Architecture

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| organizations table with branding JSONB | ✕ NOT STARTED | Stores logo_url, primary_color, secondary_color, feature_flags per org |
| org_id on all user-owned tables | ✕ NOT STARTED | deals, saved_parcels, collections, deal_documents, map_annotations |
| RLS policies for org isolation | ✕ NOT STARTED | Every table policy: org_id = (SELECT org_id FROM users WHERE id = auth.uid()) |
| CSS custom property injection from org branding | ✕ NOT STARTED | --brand-primary, --brand-secondary, --brand-logo injected at layout level |
| Feature flag tiers (Starter / Pro / Enterprise) | ✕ NOT STARTED | Starter: parcel map. Pro: + AI. Enterprise: + ML model, white-label, API |
| Subdomain routing (firm.pocketdev.com) | ✕ NOT STARTED | Next.js middleware + org slug → branding context |

### 4.4 — Team Collaboration & Permissions

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| RBAC roles (owner / admin / member / viewer) | ✕ NOT STARTED | org_memberships table with org_role ENUM |
| Team invite flow | ✕ NOT STARTED | Email invite → magic link → auto-join org with default member role |
| Supabase Realtime notifications | ✕ NOT STARTED | Stage changes, new annotations, model retraining — broadcast to org channel |
| Resend transactional email (digests, alerts) | ✕ NOT STARTED | Weekly pipeline summary + triggered alerts |
| Parcel annotation feed | ✕ NOT STARTED | Searchable, org-scoped — also feeds RAG context for brief generation |

### 4.5 — Executive Intelligence Dashboard

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Dashboard route (/dashboard) | ✕ NOT STARTED | Separate from map — left sidebar nav with all Phase 4 routes |
| KPI cards (Active Pipeline, Pipeline Value, Avg Days, Model R²) | ✕ NOT STARTED | Aggregated from deals table by org_id |
| Pipeline funnel visualization | ✕ NOT STARTED | Deals by stage, conversion %, avg deal value |
| Market heat map (choropleth by county/zip) | ✕ NOT STARTED | Deal activity density — shows where firm is focusing |
| ML model performance panel (R², SHAP importance, drift) | ✕ NOT STARTED | Live model metrics + last training timestamp |
| Competitive intelligence feed (LLM-powered) | ✕ NOT STARTED | Weekly digest: county deed transfers + permit apps matching firm profile |

### 4.6 — Site Watch Alerts

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| Watch area configuration (polygon / county / radius) | ✕ NOT STARTED | User draws or selects watch zone with filter criteria |
| Nightly alert job (ARQ cron, 6:00 AM) | ✕ NOT STARTED | Queries fresh transfers matching watch criteria; scores hits via DC scorer |
| Alert channels (email, in-app, webhook) | ✕ NOT STARTED | Per-watch channel configuration; pre-rendered scorecard in notification |
| Alert feed UI (/alerts route) | ✕ NOT STARTED | Severity-colored feed; action buttons (save, dismiss, view on map) |

### 4.7 — External API & Webhook Layer

| Feature / Component | Status | Notes / Next Steps |
| --- | --- | --- |
| API v1 with API key auth (/api/v1/…) | ✕ NOT STARTED | GET /parcels/{apn} → parcel + scores; POST /parcels/score-batch (async, job_id) |
| HMAC-signed webhook payloads | ✕ NOT STARTED | Events: deal.stage_changed, parcel.score_completed, site_alert.new_match, model.retrained |
| Webhook retry queue (Redis + ARQ) | ✕ NOT STARTED | Fire-and-forget with exponential backoff on delivery failure |
| API key management UI | ✕ NOT STARTED | Create / revoke API keys; usage stats per key |
| API documentation (OpenAPI / Swagger) | ✕ NOT STARTED | Auto-generated from FastAPI route decorators |
| Integration examples (Excel, Power BI, Tableau) | ✕ NOT STARTED | Sample connectors for common BI tools |

### Phase 4 — Infrastructure Requirements

| Data Source | Used For | Access Method | Cost |
| --- | --- | --- | --- |
| Redis + ARQ | ML retraining queue, webhook retry, nightly alerts | Self-hosted or Upstash Redis | ~$10/mo |
| S3 / Cloudflare R2 | Deal document storage, ML model artifacts | R2 preferred (free egress) | ~$5–15/mo |
| Resend | Transactional email (invites, digests, alerts) | Resend API | ~$20/mo |
| Supabase Pro | 8GB DB + pgvector + Realtime | Upgrade from free tier | $25/mo |
| OpenAI Embeddings | Deal document vectors (text-embedding-3-large) | Only needed for RAG phase | ~$0.10/1K docs |
| LlamaParse | High-fidelity PDF/DOCX extraction | Only needed for RAG ingestion | $3/1K pages |

# Immediate Next Steps

Critical items to unblock production-readiness and Phase 2 completion, in priority order:

| # | Task | Why / Notes |
| --- | --- | --- |
| 1 | Migrate saved_parcels + collections to Supabase | In-memory store resets on every server restart — any data saved is lost. Supabase schema ready in supabase/migrations/ |
| 2 | Implement Supabase Auth + RLS | All API routes are currently open with no user isolation. Required before any real client use. |
| 3 | Access score: Mapbox Isochrone API | Access is hardcoded at 12/20. Real score requires drive-time polygon + AADT traffic data from GDOT. |
| 4 | Demographics score: Census ACS API | Demographics hardcoded at 12/20. Free Census Bureau API returns median HHI, population density by tract. |
| 5 | Georgia SOS real scraper | LLC lookup currently returns mock data. ecorp.sos.ga.gov scraper needed for real owner piercing. |
| 6 | Brief PDF export | Current export is plain text (.txt). Formatted PDF with header, KV cards, and branding needed for client deliverables. |
| 7 | Comps functional filter controls | Radius/time filter chips are visual only — changing them doesn't re-fetch. Add params to comps API. |
| 8 | Additional Gwinnett zone code mappings | RA200, PD, RSL, CRC, MBP, HB, NB, NS zones not yet in zoning-standards.ts lookup. |
| 9 | Deal History RAG pipeline (Phase 2.4) | Ingest DeThomas deal documents → embeddings → pgvector. Unlocks the most differentiated feature. |
| 10 | Phase 3 kickoff: EIA HIFLD data ingest | Download HIFLD substations + transmission lines → PostGIS. Foundation for all DC scoring. |

Pocket Developer  ·  Internal Build Document  ·  Not for distribution